Team Information

**Date:**

9/15/14

**Group Number and Name:**

December 14-13 CySwap Team

**Client:**

Merry Rankin, Office of Sustainability

**Adviser:**

Professor Mitra

**Group Members and Roles:**

|  |  |
| --- | --- |
| **Team Member** | **Role** |
| Fabian Briesmoore | Key Idea Holder |
| Jared Cook | Webmaster |
| Kyle Johnson | Team Leader |
| Adam Sunderman | Communicator |
| Jake Roman | Quality Assurance |

Past week accomplishments

Fabian- Worked on Search for Post user story for 2 hours.

Kyle- spent 2 hours Jira acceptance tests and updated Jira to include QA column. This took 1.5 hours. Spent 1 hour on environment setup. Spent 45 minutes researching alternative to Home Page Posting Population bug.

Jared- worked on Mark Transaction as Complete user story and Contact Seller user story for 7 hours (combined functionality on email which is why time is measured jointly for these tasks).

Adam- emailed Mitra to set up bi-weekly adviser meeting. Got his local environment setup, took 2 hours. Made progress on refactoring of create a posting functionality to follow mvc pattern for 1 hour.

Jake- worked on his local environment setup, took 2 hours.

All team members attended an hour long weekly meeting on Monday at 4:10. We worked together on some environment setup, reviewed the current state of the app, and progress completed in this last week, and picked tasks for the coming week.

Hours breakdown

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours This Week** | **Cumulative Hours** |
| Kyle | 6 | 54 |
| Jared | 8 | 51 |
| Fabian | 3 | 45 |
| Adam | 4 | 48 |
| Jake | 3 | 46 (40 hours applied to different project in 491) |

# Plan for coming week (Next Steps)

**Task assignments**

Fabian- Search for Post user story expected to take 4 hours (rough estimate).

Kyle- Help with Jared and issues regarding email functionality. Fix the home page bug, expected to take an hour.

Jared- Mark Transaction as Complete user story. Contact Seller user story, issues with email functionality.

Adam- email Mitra if he hasn’t emailed by Thursday. Work on discovering why local isn’t able to load a posting, unknown amount of time. Refactoring of create a posting functionality to follow mvc pattern, expected to take 3 hours including research for alternatives.

Jake- Report Post user story expected to take 4 hours.

# Pending Issues

ITS servers exist but we are unable to access them.

Additional Comments