Team Information

**Date:**

10/13/14

**Group Number and Name:**

December 14-13 CySwap Team

**Client:**

Merry Rankin, Office of Sustainability

**Adviser:**

Professor Mitra

**Group Members and Roles:**

|  |  |
| --- | --- |
| **Team Member** | **Role** |
| Fabian Briesmoore | Key Idea Holder |
| Jared Cook | Webmaster |
| Kyle Johnson | Team Leader |
| Adam Sunderman | Communicator |
| Jake Roman | Quality Assurance |

Past week accomplishments

Fabian- Search for Post user story. Spent 2 hours working on search for post.

Kyle- Worked on some server stuff with Adam 30min and spent 1 hour on debugging home and category page data population.

Jared- completed rate user except one small SQL statement; spent 3 hours on this task.

Adam- spent 1 hour on server status links and login now functioning correctly.

Jake- made model and controller for report post user story spent 2 hours.

All team members attended a weekly meeting on Monday at 4:10 for one hour. We worked together on some environment setup, reviewed the current state of the app, and progress completed in this last week, and picked tasks for the coming week. We also discussed options regarding the current database state and the search for post algorithm.

Hours breakdown

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours This Week** | **Cumulative Hours** |
| Kyle | 2.5 | 74 |
| Jared | 4 | 70.5 |
| Fabian | 3 | 61 |
| Adam | 2 | 69.5 |
| Jake | 3 | 60.5 (40 hours applied to different project in 491) |

# Plan for coming week (Next Steps)

**Task assignments**

Fabian- Search for Post user story expected to take 6 hours. Research other libraries as options for a more efficient search. If no confident option is found, develop ‘brute force’ algorithm to produce desired searching functionality.

Kyle- Fix home and category data population SQL queries which is expected to take 1 hour. Research Cron jobs which is expected to take 2 hours. Create Accept User Terms of Use User Story which is expected to take 30 minutes.

Jared- Complete the Rate User User Story Sql statement which is expected to take 30 minutes. Work on MyAccount user story, roughly estimated at 5 hours.

Adam- Work on our ITS server’s being able to connect to other servers (currently isbn.db and smtp.gmail.com) unknown exectation. Continue work on getting CySwap behaving on ITS servers as it is on our local.

Jake- Report Post user story expected to take 4 hours. Once Report Post user story is complete, create a selenium test to demonstrate it to the team. This should take 1 hour.

# Pending Issues

Additional Comments