Team Information

**Date:**

10/20/14

**Group Number and Name:**

December 14-13 CySwap Team

**Client:**

Merry Rankin, Office of Sustainability

**Adviser:**

Professor Mitra

**Group Members and Roles:**

|  |  |
| --- | --- |
| **Team Member** | **Role** |
| Fabian Briesmoore | Key Idea Holder |
| Jared Cook | Webmaster |
| Kyle Johnson | Team Leader |
| Adam Sunderman | Communicator |
| Jake Roman | Quality Assurance |

Past week accomplishments

Fabian- Spent 5.5 hours working on search for post.

Kyle- Worked with Fabian on search for post for 1 hour. Fixed SQL query on front page 1.5 hours. Researched Cron jobs for 2 hours. Developed database schema for version 2.0 for 1.5 hours.

Jared- Profile page shows posts and feedback; took 3 hours

Adam- Spent 1 hour on server functionality, 3 hours on server documentation for developer setup and 2 hours on upload image.

Jake- worked on Report a Posting user story for 1 hour and fixed his local environment which took 2 hours.

All team members attended a weekly meeting on Monday at 4:10 for one hour. We worked together on some server setup, reviewed the current state of the app, and progress completed in this last week, and picked tasks for the coming week.

Hours breakdown

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours This Week** | **Cumulative Hours** |
| Kyle | 7 | 81 |
| Jared | 4 | 74.5 |
| Fabian | 6.5 | 67.5 |
| Adam | 7 | 76.5 |
| Jake | 4 | 64.5 (40 hours applied to different project in 491) |

# Plan for coming week (Next Steps)

**Task assignments**

Fabian- Search for Post user story expected to take 4 hours as the algorithm has been defined.

Kyle- Work on power point for project presentation.

Jared- pagination on Profile’s My Posts expected to take 2 hours

Adam- Priority 1: get smtp mail working on ITS servers Priority 2: post item upload photos 2 hours Priority 3: generic post an item backend 2 hours

Jake- Report Post user story expected to take 3 hours. Once Report Post user story is complete, create a selenium test to demonstrate it to the team. This should take 1 hour.

# Pending Issues

Additional Comments