Team Information

**Date:**

10/27/14

**Group Number and Name:**

December 14-13 CySwap Team

**Client:**

Merry Rankin, Office of Sustainability

**Adviser:**

Professor Mitra

**Group Members and Roles:**

|  |  |
| --- | --- |
| **Team Member** | **Role** |
| Fabian Briesmoore | Key Idea Holder |
| Jared Cook | Webmaster |
| Kyle Johnson | Team Leader |
| Adam Sunderman | Communicator |
| Jake Roman | Quality Assurance |

Past week accomplishments

Fabian- Spent 5 hours on completing search for post. Spent 30minutes getting DevLocker setup.

Kyle- Helped people with stories and algorithms and bugs for 7 hours. Worked on presentation powerpoint for 2 hours.

Jared- 3 hours completing My Profile user story, 1 hour on ensuring posting\_ids are unique, 3 hours on Terms of Use user story and 1 hour on ensuring login checks for banned/suspended users.

Adam- 2 hours on server deployment to staging and associated bugs and fixes, 3 hours on upload image for post item story, and 2 hours on helping people with stories, and bugs.

Jake- 5 hours on Report user story, WAMP fixes for 30min.

All team members attended a weekly meeting on Monday at 4:10 for one hour. We worked together on some server setup, reviewed the current state of the app, and progress completed in this last week, and picked tasks for the coming week.

Hours breakdown

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours This Week** | **Cumulative Hours** |
| Kyle | 10 | 91 |
| Jared | 9 | 83.5 |
| Fabian | 6.5 | 74 |
| Adam | 8 | 84.5 |
| Jake | 6.5 | 71 (40 hours applied to different project in 491) |

# Plan for coming week (Next Steps)

**Task assignments**

Fabian- rate user loophole fix

Kyle- Database 2.0 and orphaned data cleanup

Jared- Post Item validation; polish

Adam- generalize post item; multiple image upload on post item

Jake- Selenium testing for all stories in staging

# Pending Issues

Additional Comments