Team Information

**Date:**

10/27/14

**Group Number and Name:**

December 14-13 CySwap Team

**Client:**

Merry Rankin, Office of Sustainability

**Adviser:**

Professor Mitra

**Group Members and Roles:**

|  |  |
| --- | --- |
| **Team Member** | **Role** |
| Fabian Briesmoore | Key Idea Holder |
| Jared Cook | Webmaster |
| Kyle Johnson | Team Leader |
| Adam Sunderman | Communicator |
| Jake Roman | Quality Assurance |

Past week accomplishments

Fabian- rate user loophole 3hrs, edit post 2.5 hours

Kyle- Database 2.0 5 hours, schema picture creation .5 hours, DB query cleanup 2.5 hours

Jared- polish and display fixes 3 hours

Adam- terms of use on report user 0.5 hours, generalize post item 2.5 hours; multiple image upload on post item 3 hours. Bug fixes 1 hour. Ajax isbndb 1 hour

Jake- Selenium testing for 2 hours.

All team members attended a meeting with our faculty advisor at 1pm for 30 minutes. We demoed the application.

All team members attended a client meeting on Monday at 3pm for 1 hour. We demoed the application. We got an updated status on content and usability testing as well as reevaluated priorities.

All team members attended a weekly meeting on Monday at 4:10 for one hour. We worked together on some server setup, reviewed the current state of the app, and progress completed in this last week, and picked tasks for the coming week.

Hours breakdown

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours This Week** | **Cumulative Hours** |
| Kyle | 10.5 | 101.5 |
| Jared | 5.5 | 97 |
| Fabian | 8 | 82 |
| Adam | 10.5 | 95 |
| Jake | 4.5 | 75.5 (40 hours applied to different project in 491) |

# Plan for coming week (Next Steps)

**Task assignments**

Fabian- scheduled task phps for expiration.

Kyle- upload image firefox bug. category page generic. Create Category. JIRA update

Jared- Polish on resolution issues.

Adam- uploads for usability testing.

Jake- Selenium testing for all stories in staging.

# Pending Issues

Additional Comments