Team Information

**Date:**

3/27/14

**Group Number and Name:**

December 14-13 CySwap Team

**Client:**

Merry Rankin, Office of Sustainability

**Adviser:**

Professor Mitra

**Group Members and Roles:**

|  |  |
| --- | --- |
| **Team Member** | **Role** |
| Fabian Briesmoore | Key Idea Holder |
| Jared Cook | Webmaster |
| Kyle Johnson | Team Leader |
| Adam Sunderman | Communicator |

Past week accomplishments

Jared worked on creating styling based off our current screen sketches. He spent 2.5 hours on this task over spring break.

Kyle researched specific spl scripts for 1 hour, set up laravel and a wamp server for 1.5 hours, and created a list of needed content to be generated by the client for the first version of the site for half an hour.

After spring break, Fabian spent half an hour researching any security concerns Laravel might have.

Adam spent 2 hours researching pricing for isbn database access and learning some php over spring break.

All team members attended a weekly meeting on Thursday at 2:10. We met with our faculty adviser then proceeded to have our team meeting. We reviewed the tasks completed over break and that tasks that still needed to be completed. We then delegated these tasks.

On Wednesday 3/5, Kyle, Adam and Fabian attended an hour long meeting with Merry Rankin (client), and Michael Hoefer (GSB, Stakeholder). In addition a representative of ITS joined us. We discussed long term hosting as well as any advice or concern he had for our team.

# Past week’s task breakdown and hours

|  |  |  |
| --- | --- | --- |
| **Name** | **Hours This Week** | **Cumulative Hours** |
| Kyle | 5 | 29.5 |
| Jared | 3.5 | 27 |
| Fabian | 2.5 | 23 |
| Adam | 4 | 25.5 |

All team members spent 1 hour at our Thursday meeting. For a summary of this meeting, view the previous section. This meeting allowed our team the time to evaluate the meetings with the client. Then we organized for the week to come.

Kyle, Adam and Fabian spent 1 hour at the Wednesday meeting with the client. For a summary of this meeting, view the previous section. This meeting allowed for us to discuss hosting for our site.

Jared spent 2.5 hours working on site styling over spring break.

Adam spent 2 hours researching accessing an isbn database and php over spring break.

Kyle researched specific spl scripts from Laravel for 1 hour. This allows for us to access information in our database to use in our site.

Kyle spent 1.5 hours setting up his development environment by setting up Laravel and a wamp server. This will allow for the researched sql scripts to be tested.

Kyle spent .5 hours developing a list of content that is still needed to be generated to be displayed on our website. This allows for the client to start generating the content while our team is working on developing.

# Plan for coming week (Next Steps)

**Topics for the next meeting with the client (Wednesday 3/26)**

* Discuss timeline approaching the end of the semester.

**Task assignments**

**Laravel Concepts:**

Adam- connect to isbndb when our develop environment is functional. This is expected to take 2 hours (1 hour for local environment setup).

Fabian- implement netid login. This is expected to take 2 hours (1 hour for environment setup).

Kyle-implement specific sql scripts from Laravel

**Styling**

Jared- Create the header and footer styling. This is expected to take 1 hour.

Adam-Create body styling. This is expected to take 1 hour.

**Other**

Fabian- research security issues php has and contact Laravel to ask if they have implemented anything to solve these issues. This is expected to take 1 hour.

Kyle- setup Atlassian products when servers are received. This is expected to take 1 hour.

# Pending Issues

We currently have Atlassian software licenses that will help us with things like task tracking. We are waiting to receive the servers to run the software.

During our faculty adviser meeting with Professor Mitra, he told us that PHP has been known to have security concerns. Fabian is investigating into if Laravel handles some security issues for us.

Additional Comments